The ECOWAS Regional Electricity Access Roadmap Regional Project funded by the World Bank through ECOWAS beneficiary countries of the Gambia, Guinea Bissau and Mali.

__________________________________________________________________________________

REPORT OF A FATALITY ACCIDENT INVOLVING SUBCONTRACTORS HIRED BY KEI, CONTRACTED WITH NAWEC

Date Report Completed:

Date Report Submitted:

Table of Contents

1.0.	INTRODUCTION	3

2.0.	REPORT OF A FATALITY ACCIDENT	4

3.0.	COMMUNICATION	4

4.0.	INVESTIGATION FINDINGS	5

4.1.	Accident Investigation Team	5

4.2.	The accident investigation team was assigned to:	5

4.3.	Stakeholders Interviewed	6

4.4.	Investigation Approach	7

4.5.	Findings from the Site Visit	7

4.6.	Findings from the Interviews	7

5.0.	DETAILED STATEMENTS FROM THE INTERVIEWED PERSONS	8

5.1.	Statement by NAWEC Electrical Engineer, Ousainou Joof	8

5.2.	Statement by Haddy Njie, Project Coordinator, PIU NAWEC	8

5.3.	Statement by Ousman Mankara, Social Risk Management Specialist, PIU NAWEC	10

5.4.	Statement by Baboucarr Corr, Environmental Safeguard Specialist, PIU NAWEC	11

5.5.	Statement by Tapha Manne, Environmental and Social Consultant	12

5.6.	Statement by Mariama Free Mariama Sanyang, Procurement Specialist, PIU NAWEC	14

5.7.	Statement by Paul Mendy Junior Engineer, NAWEC	15

5.8.	Statement by Innocent Niyonshuti, Site Engineer for Solener Technologies	17

5.9.	Statement by KEI Industries Ltd (The Contractor)	18

5.10.	Statement by BB Electrical Regarding Subcontracting and Safety Procedures	19

5.11.	Statement by Ousman Drammeh, Sole Proprietor of BK Engineering	21

5.12.	Questions and Findings from the Police Investigation	23

5.13.	Statements of Survivors: Key Details and Contradictions	24

5.13.1.	Salieu Jallow’s Testimony	24

5.13.2.	Pap Touray’s Testimony	25

5.13.3.	Contradictions Between Survivors’ Testimonies	26

5.13.4.	Contradictions with Contractor’s Statement	26

5.14.	Statement from the Family of the Deceased: Ebrima Ceesay	26

5.15.	Statement from the Family of the Deceased: Assan Ceesay	27

5.16.	Statement from the Family of the Deceased: Samba Sarr	27

5.17.	Statement from the Family of the Deceased: Nderry Touray	28

5.18.	Statement from the Family of Karamo Touray – 25 October 2024	28

5.19.	Statement from the Family of the Deceased, Ebrima DrammehEbrima Drammeh – 28th October 2024, Brikama Darsilamin	29

5.20.	Statement from the Family of the Deceased, Sarjo Jarju – 29th October 2024, Lamin Village	29

5.21.	Update on Stakeholder Investigations: MOPE, PURA, Labor Department, and NEA	30

6.0.	ACCIDENT ANALYSIS	30

6.1.	Immediate/Direct Cause of the Accident	30

6.2.	Root Cause of the Accident	31

7.0.	SAFEGUARDS CORRECTIVE ACTION PLAN	31

8.0.	CONCLUSION	36

9.0.	COMPREHENSIVE LIST OF SUBMITTED DOCUMENTS FOR THE FATAL ACCIDENT INVESTIGATION	37

# INTRODUCTION

The ECOWAS Regional Electricity Access Roadmap is a regional project implemented by The Gambia through the support of the World Bank to enhance electricity access across 292 communities in the Lower River Region (LRR), Western Coast Region (WCR), North Bank Region (NBR), and Central River Region-South (CRR-South). The project seeks to expand electricity grid coverage within a 100-kilometer radius of the Brikama and Soma OMVG substations, benefiting underserved communities and fostering economic development.

The project, managed under the Regional Electricity Access framework, is supported by a USD 66 million grant allocated to The Gambia. The Design, Supply, and Installation (DSI) contract for The Gambia’s component was awarded to KEI Industries Ltd. following an international competitive tendering process, conducted in compliance with World Bank procurement guidelines. The contract, valued at USD 50.4 million, was signed in June 2021 and became effective in December 2021, with a planned duration of 24 months.

Before commencing civil works, the project's environmental and social safeguards teams, in collaboration with the World Bank and the Gambian authorities, developed an Environmental and Social Management Plan (ESMP). The ESMP was approved by the relevant Gambian regulatory authorities, ensuring alignment with national and international standards. The ESMP outlines measures to mitigate potential impacts on the environment and communities, including robust health, safety, and environmental (HSE) guidelines tailored to the project’s scope.

To further support project implementation, KEI Industries Ltd. developed a  C- ESMP, Environmental and Health Safety (EHS) policy, and Code of Conduct. These documents outline best practices and procedures for ensuring worker’s and community safety, environmental preservation, and compliance with social safeguards throughout the project lifecycle. Both the contractor (KEI) and subcontractors, DABANANI and ERTEC, are required to adhere strictly to these measures as part of the contractual obligations.

The purpose of this report is to document the accident, analyze the underlying causes, evaluate compliance with safety protocols, and recommend corrective actions to prevent future occurrences. The findings are intended for submission to the World Bank and NAWEC to ensure accountability, enhance safety measures, and uphold the project's integrity.

# REPORT OF A FATALITY ACCIDENT

On October 9, 2024, a fatal accident occurred at Kerr Galo village in SOMA Feeder-1 involving employees of B.K.E., a team  working under KEI. The tragic event resulted in the electrocution of seven workers and injuries to two others while erecting poles near a live medium-voltage (MV) line without proper safety protocols being followed.

The accident took place between 4:30 p.m. and 5:00 p.m.. According to the Joint Measurement Certificate (JMC) conducted on 8 October 2024, the activities for this section were completed and closed  prior to the accident.  Hence, the site was inactive at the time. Standard procedures require scheduled work areas for shut down to be notified through the Owner’s Engineer and  NAWEC’s Transmission & Distribution department, coordinated by the  Senior Regional Rural Operations  Manager, to deactivate live circuits

The accident occurred while the team was erecting the last pole, which was 9m/600daN  “According to the narrations from Survivors, there was an internal debate among themselves regarding whether to proceed with this task,and  ultimately decided to erect the pole.  While  it was being raised, it came into contact with the live MV line, causing an electric shock that resulted in the electrocution of seven  and injury of two workers.  One of the survivors, sought help by traveling to the NAWEC substation in Essau to request an emergency shutdown of the line. The Essau operators immediately contacted the Soma Substation in the Lower River Region, which promptly deactivated the circuit to minimize further damage. The bodies of seven victims were evacuated to the Essau District Hospital by the Fire and Resue Services where they were confirmed dead.  The Dead bodies were then transported to Banjul Mortuary with the facilitations of the Gambia Police Force.

In Banjul, an autopsy was conducted on 10th October 2024, coordinated with the Police Major Crime Unit and authorized by the Ministry of Justice,  to ascertain the cause of death.

The immediate cause of death, as confirmed by medical reports, was electric or flame burn injuries from contact with the live high-tension line.

Following   consultations with PIU, NAWEC Senior Management and Victims’ families,  emergency resources were mobilized by NAWEC to  facilitate  the transportation of  the deceased and  participations in the traditional burial rites.

Pap Touray one of the survivors, sought help by traveling to the NAWEC substation in Essau to request an emergency shutdown of the line. The Essau operators immediately contacted the Soma Substation in the Lower River Region, which promptly deactivated the circuit to minimize further damage.

accident. An autopsy, coordinated with the Police Major Crime Unit and authorized by the Ministry of Justice, was conducted to ascertain the cause of death.

# COMMUNICATION

Upon learning of the fatal accident accident, the Managing Director  - NAWEC between 4:30 p.m. and 5:00 p.m.   informed NAWEC  PIU Coordinator about  the event.r. To get further insights, the NAWEC PIU Coordinator, contacted with NAWEC Junior Power Engineer on site who narrated the event after visiting the site.

The accident accidentwas  then communicated to the World Bank (WB) the same day,   as part of the requirements of reporting fatality within 24 hours of any accident to guide further actions. accident

The contractor also informed NAWEC about the accident on the  10th October 2024 through an email.

Based on Directives from the WB, NAWEC issued  a formal stop order on 14th October 2024 to the contractor, suspending all  works pending an independent investigationaccident

accidentaccident

accident.

# INVESTIGATION FINDINGS

To facilitate independent information gathering, an accident accident investigation team was constituted.   The team  were conducted the investigations between 23rd October 2024 and 3rd November 2024.

## Accident Accident Investigation Team

The investigation team comprises experts from various disciplines to ensure a thorough analysis of the event accidentwhose details are provided in Table 1. A Detailed TOR for this assignment was developed . See Annex xxxxxxx

Table 1: Team of Accident Accident Investigators

| NAME | POSITION | AFFILIATION |
| --- | --- | --- |
| Ms. Fatou Darboe | Senior Manager Legal Services and Company Secretary - Lead Investigator | NAWEC |
| Mr. Baboucarr Corr | Environmental Specialist, PIU | NAWEC |
| Mr. Ousman Mankara | Social Risk Management Specialist, PIU | NAWEC |
| Mr. Ousainou Joof | Senior Technical Engineer, Electrical Business Unit (EBU) | NAWEC |
| Arnold Ng'uni | Senior Power Engineer | NAWEC |
| Mr. Benedict Jarju | Standard & Quality Manager | NAWEC |
| Mrs. Soukeyna Gueye | Social Development Specialist Regional Coordination Unit (RCU) ) | ECOWAS |

## The accident  investigation team was assigned to:

- Assess the extent and nature of the accident's connection to NAWEC’s operations or projects.

- Assessing how the contractor addressed the accident and any immediate actions taken.

- Conducting a root cause analysis to identify contributing factors.

- Recommending safeguards and corrective actions to prevent similar accidents in the future.

## Stakeholders Interviewed

The stakeholders interviewed regarding the accident are listed in Table 2. These included technical engineers from NAWEC, ECOREAP PIU representatives (including environmental and social risk managers), the consulting engineer, KEI management, BB Electrical (team under KEI), BKE (team under BB Electrical), families of the victims, the two survivors, and police investigators.

The investigation team also reached out to the Ministry of Petroleum and Energy (MOPE), the Public Utilities Regulatory Authority (PURA), and the Department of Labour. MOPE confirmed that a committee comprising PURA and other relevant stakeholders had been established to investigate the accident, which PURA also verified. However, the Permanent Secretary of MOPE informed the team that the Cabinet had decided to put the committee’s investigation on hold until the police investigation is concluded.

The Department of Labour acknowledged that their investigation had commenced and was ongoing at the time of finalizing this report.

Table 2: List of persons interviewed

| NO. | NAME | AFFILIATION | CONTACT |
| --- | --- | --- | --- |
| 1. | Ousainou Joof | NAWEC The technical engineer of NAWEC |  |
| 2. | 1. Haddy Njie 2. Tapha Mane 3. Ousman Mankara 4. Babucarr Corr 5. Free Mariama Sanyang | The ECOREAP PIU (including environmental and social risk specialist) |  |
| 3. | Innocent Iniyunshuti | Consulting Engineer |  |
| 4. | Mergu Santhosh Kumar | KEI Management |  |
| 5. | Mrs. Juana Sarr | BB Electrical (Team under KEI) |  |
| 6. | Ousman Drammeh | BKE (Team Under BB Electrical) |  |
| 7. |  | Families of the Victims |  |
| 8. | Salieu Jallow Pap Touray | The two survivors |  |
| 9. | 1. Mr. Botou Keita – Commissioner Serious Crime 2. Mr. Lamin Saidy Khan – Lead Investigator in this matter 3. Mr. Lamin Darboe | Police Investigators |  |

## Investigation Approach

The investigation employed a multi-faceted approach:

- Document Review: Examination of contracts, safety protocols, and communication records.

- Site Visit: Physical inspection of the accident location to assess conditions and equipment.

- Stakeholder Interviews: Gathering firsthand accounts from involved parties to understand the sequence of events and identify procedural lapses.

- Analysis of Findings: Correlating evidence from documents, site visits, and interviews to determine causative factors.

## Findings from the Site Visit

A site visit was conducted by the investigation team   to inspect the location of the fatal accident and gather evidence for the ongoing investigation.

Key Findings

- Burnt Pole: The  pole involved in the accident was identified. It showed signs of burning, further corroborating the details of the accident.

- Excavated Pit for the Pole: The open, excavated hole for the installation of the pole remained  visible. .

- Police Intervention: The police  secured the site with a warning tape to prevent unauthorized access and preserve the integrity of the scene for the ongoing investigation.

The site conditions reflect critical safety deficiencies, including inadequate handling of excavations and a lack of precautionary measures. These findings highlight the necessity for urgent corrective actions to ensure compliance with the Construction Environmental and Social Management Plan (C-ESMP) and to prevent similar accidents in the future.

## Findings from the Interviews

Interviews revealed critical insights:

- Unauthorized Subcontracting : First, BB Electrical was not an approved subcontractor for this contract  by the client.  Second BKE, a   subcontractee of BB Electrical was not also approved by the client

- Inadequate Training of BKE Workers:  Interview with survivors showed that they had no f formal induction training, daily toolbox talks on health and safety including protocols for working near live lines.

- Communication Failures: There was an apparent breakdown in communication between contractor and its team( BB Electrical and BKE) , and the Owner’s Engineer   .

- Inadequate  of Supervision: On-site supervision was insufficient, and safety protocols were not enforced consistently.

# DETAILED STATEMENTS FROM THE INTERVIEWED PERSONS

## Statement by NAWEC Electrical Engineer, Ousainou Joof

    - Accident Response and Coordination

In projects such as these, a communication matrix is utilized to request shutdowns. The contractor initiates the request, which is routed through the project manager and forwarded to the unit responsible for the area in question. This unit then liaises with the team on-site to coordinate with the contractor and the Owner’s Engineer (OE) for both the shutdown and restoration processes.

For the area where this accident occurred, no shutdown request was made, indicating a lapse in adherence to the standard procedure.

On the day of a planned shutdown, the OE, NAWEC engineer, and the contractor’s representative are required to be physically present on-site to oversee the shutdown. Once the work is completed, the same team facilitates the restoration of service. To ensure safety and accountability, the contractor is entrusted with the keys until the work is finalized, after which they participate in the re-energizing process.

    - Safety Protocols and Compliance

Standard safety practices dictate that anyone working on live lines must implement protective measures such as earthing the line. The contractor bears the responsibility for ensuring that this earthing is effectively applied.

To improve compliance with safety protocols, it is crucial that all safety rules be strictly adhered to. A formal shutdown request, such as the one submitted on September 25 for the September 28 shutdown of the Essau line DCS, serves as an example of the required process. Going forward, strict enforcement of safety protocols, including penalties for non-compliance, is imperative.

    - Shutdown Requests and Scheduling

Shutdowns are typically scheduled following discussions and agreements with all relevant stakeholders. The duration of the shutdown is determined by the scope of work to be carried out.

To mitigate risks and enhance accountability, a new system will be introduced. A guideline will be developed, requiring a standardized form to be completed and signed by all present during the shutdown process. This form will confirm that all safety measures are in place. The same form will be signed post-restoration to ensure proper documentation and accountability.

    - Improving Communication and Oversight

This accident has underscored the need for improved communication and oversight protocols. NAWEC now plans to implement stricter measures, including a mandatory commitment by contractors that any subcontractor working on live lines is their sole responsibility. This clause will be integrated into future contracts to ensure that NAWEC is adequately protected.

## Statement by Haddy Njie, Project Coordinator, PIU NAWEC

    - Overview of PIU's Role in Compliance Oversight

The Occupational Health and Safety (OHS) and Environmental Safeguards (ES) responsibilities under this contract lie solely with the contractor, KEI. During the tender process, KEI was evaluated for its expertise in ES safeguards, including personnel qualifications, and their team includes an Environmental Health and Safety (EHS) Manager. As part of the contract requirements, KEI submitted an approved Contractor’s  Environmental and Social Management Plan (C-ESMP), which serves as a dynamic document, updated as and when necessary during contract implementation.

    - Accident Response and Investigation Process

This accident at Ker Galo marks the first of its kind under the ECOREAP initiative. Per World Bank (WB) procedures, the contractor must report such accidents to the client (PIU) within 24 hours, and the PIU must, in turn, report to the Bank within the same timeframe. A designated form is used for such accident reporting to ensure consistency and documentation.

    - Pre-Accident Safety Measures

To monitor compliance, the safeguard team conducts regular inspections, initially biweekly but now on a weekly basis. During these inspections, non-compliance issues are documented and shared with the contractor through the Owner’s Engineer (OE), along with timelines for rectification. In cases of persistent non-compliance, warning letters are issued. For instance, warning letters were sent after the team identified uncovered pits near a school and insufficient use of personal protective equipment (PPE). These findings were documented and followed up for resolution.

The warning letters are attached.

    - Verifying Contractor Compliance

KEI submits monthly EHS reports, including photographs, records of meetings, and training sessions. The safeguard team reviews these reports and cross-verifies compliance through site visits. However, it was noted that no work activity had been observed at the Ker Galo site during recent inspections prior to the accident.

    - Owner’s Engineer's Role in Compliance Monitoring

At the bidding stage, the OE included ES specialists, but it was later observed that their involvement was limited to monthly visits. To address this, the PIU proposed strengthening its safeguard team and increasing the number of resident engineers from one to two. The OE communicates issues to the contractor, and the PIU ensures follow-up through written correspondence.

    - Future Contract Amendments and Enhancements

To enhance safety, the PIU plans to introduce more stringent penalties for non-compliance in future contracts, particularly for design and installation phases. There is also a proposal to amend the CESMP to include mandatory reporting and detailed documentation of safety measures. The PIU has already revised the Terms of Reference (TOR) of Owner’s Engineer to incorporate additional OHS specialists as part of their team . The  recruitment  processes are  underway.

    - Lessons Learned and Changes in Approach

Key lessons from the accident include:

- A need for improved communication and coordination between contractors and subcontractors.

- Strengthened oversight and monitoring by the OE, including embedding OHS specialists in the PIU and ensuring their daily presence on-site.

- Continuous OHS training for the safeguard team and contractors.

    - Future Risk Mitigation and Project Management Strategies

The PIU recognizes the importance of confirming contractor statements and plans to introduce quarterly training sessions for contractors to enhance safety compliance. These sessions will be conducted by trainers equipped with formal training resources.

    - Addressing Oversight Gaps

The most significant gap identified was inadequate planning and oversight. For example, KEI reported no scheduled work at the time of the accident, highlighting a failure in monitoring subcontractor activities. Enhanced planning, proactive monitoring, and the introduction of additional technical staff to support resident engineers are among the measures proposed to address such gaps.

  - Statement by Ousman Mankara, Social Risk Management Specialist, PIU NAWEC

    - Social Risk Management Frameworks

The PIU follows a structured approach to social risk management, guided by the Construction Environmental and Social Management Plan (CESMP) and specific contractual clauses. These frameworks are designed to protect both workers and local communities during project implementation, ensuring compliance with social safeguards and addressing any risks that may arise.

    - Ensuring Subcontractor Compliance with Social Safeguards

To ensure subcontractors like DABANANI and ERTEC comply with the social safeguards, the PIU actively monitors and supervises the implementation of the CESMP. This includes using a detailed monitoring checklist that outlines key indicators for compliance. The team conducts on-site inspections and evaluates practices such as the use of personal protective equipment (PPE) to confirm adherence to safety and social standards.

    - Addressing Social Risk Concerns

For this project, no specific social risks have been reported. KEI has appointed a Community Relations Officer, who acts as the liaison between the local community and the project. The officer is responsible for implementing the community engagement plan, which addresses issues such as sexual harassment, gender-based violence, and child labor. The officer must hold a degree in sociology, and their profile is submitted to the PIU for approval to ensure their qualifications are in line with project requirements.

    - Increasing Transparency and Accountability with Local Communities

The PIU seeks to enhance transparency and accountability by increasing information-sharing with local communities. A toll-free hotline is available to allow community members to report concerns or issues anonymously, including complaints about contractor behavior. The PIU ensures that community members are assured their identity will remain confidential if necessary. Additionally, the regional grievance committees, consisting of local governors and other stakeholders, are being strengthened to engage more directly with project activities and to address concerns more effectively.

    - Third-Party Audits and Independent Reviews

The PIU conducts regular monitoring of the CESMP, supported by a technical working group from the National Environmental Agency (NEA), which reviews the project’s environmental and social impacts every six months. Furthermore, as required, an independent audit firm will conduct a full audit by the end of the project to evaluate compliance with safety and social safeguard clauses. This audit will assess the effectiveness of risk management strategies and provide recommendations for improvements. Additionally, prior to the project’s start, an Environmental and Social Impact Assessment (ESIA) was carried out, and the CESMP developed by the contractor was validated by both NEA and the Bank, ensuring that safeguards were properly addressed from the outset.

Through these measures, the PIU aims to ensure that social risks are mitigated, communities are engaged, and safety standards are met throughout the life of the project.

## Statement by Baboucarr Corr, Environmental Safeguard Specialist, PIU NAWEC

    - Environmental Safeguards and Site Safety

For this project, the PIU ensures that environmental safeguards are thoroughly implemented to guarantee site safety. This includes conducting an Environmental and Social Impact Assessment (ESIA) at the outset of the project. The ESIA report is validated by the National Environmental Agency (NEA) and receives a non-objection from the bank before project execution. The contractor is also required to develop a Construction Environmental and Social Management Plan (CESMP), which is monitored throughout the project.

    - Monitoring Environmental Compliance

The PIU actively monitors environmental compliance through weekly and biweekly field visits. Prior to the accident at the Ker Galo site, the PIU conducted regular surprise inspections, but no work was found ongoing at the site during these visits. The only erection activities observed were those involving crane use. These consistent monitoring efforts help identify any environmental risks or issues early in the process.

    - Environmental Assessments in the NBR

Yes, the PIU conducted environmental assessments and spot checks specifically in the North Bank Region (NBR), where the accident occurred. These assessments were part of the regular weekly and biweekly field visits, designed to ensure compliance with environmental standards.

    - Addressing Environmental Concerns with Subcontractors

If any environmental concerns arise from subcontractors' work processes, such as non-compliance with environmental safeguards or improper use of PPE, the PIU addresses these issues directly with the contractor. Issues like the lack of PPE were observed and raised with the contractor, who took corrective actions.

    - Shaping Future Interactions with Contractors and Subcontractors

Moving forward, the accident has underscored the importance of safety briefings and compliance checks. The PIU will ensure that contractors and subcontractors are thoroughly briefed on safety expectations and that their adherence to these expectations is consistently monitored.

    - Gaps in Oversight and Mitigation Measures

The most significant gap in oversight contributing to the accident was the lack of thorough risk analysis and planning. The PIU acknowledges that not all safety concerns were adequately addressed by the contractors and subcontractors, particularly in terms of working under MV lines. This gap could have been mitigated with better training, comprehensive safety assessments, and more detailed contractual obligations for subcontractors. Ensuring that subcontractors clearly understand their roles and responsibilities will be key to preventing similar issues in future projects.

    - Lessons Learned from the Accident

Several key lessons have been learned from the accident regarding safety oversight and project management:

- Ousman Mankara emphasizes the importance of ensuring a contract between workers and their employers, with due diligence by the Ministry of Justice (MOJ) for background checks, including verifying business registration qualifications.

- Baboucarr Corr stresses the need to avoid delays and ensure that contractors follow safety protocols. The use of cranes during pole erections should be mandatory to minimize risk. Occupational Health and Safety (OHS) practices, like the use of PPE, should be considered a last resort, with proper training and procedures taking priority.

- Going forward, the PIU will conduct comprehensive risk analyses and develop robust risk management plans. Coordination with relevant stakeholders is key to mitigating risks effectively.

- Ousman also suggests enhancing transparency and accountability, ensuring subcontractors are well informed about the main contract's clauses, particularly in terms of safety and compliance. Penalties should be stipulated in contracts for subcontractors' failure to adhere to safety guidelines.

- It is vital to include clear guidelines regarding shutdown procedures when working near medium-voltage (MV) lines. This should be explicitly stated in the contract to avoid risks associated with working in such high-risk areas.

    - Correspondence Documents Submitted

- 5th September 2023: Letter addressing non-compliance with environmental and social safeguard provisions sent to Mr. Pawan Jain, Senior Vice President of KEI Industries.

- 19th March 2024: Letter raising concerns about environmental violations near schools and communities, specifically holes being dug without proper protection, risking children’s safety.

- 20th March 2024: KEI’s response acknowledging the issues and committing to immediate corrective actions by subcontractor DECL.

- 19th September 2024: Request for a list of subcontractors working with KEI, along with an organogram for HSE coordination and contact details of the HSE focal person for each subcontractor.

- 30th September 2024: Communication from Baboucarr Corr to KEI regarding discrepancies in their submitted organogram and clarification on HSE management for other subcontractors.

## Statement by Tapha Manne, Environmental and Social Consultant

    - Role in Safeguard Integration

As the Environmental and Social (E&S) Consultant for this project, my role involves overseeing the entire environmental and social risk management process from the project’s inception through to completion. I am responsible for ensuring that E&S safeguards are integrated into every stage of the project. This includes:

- Development of E&S Instruments: I ensure that all required environmental and social instruments, such as the Environmental and Social Impact Assessment (ESIA), are developed and validated.

- Incorporation of E&S Measures in Bidding Documents: I make sure that the environmental and social mitigation measures are clearly incorporated into the bidding documents, guiding contractors on their responsibilities.

- Implementation During Project Execution: I work closely with the contractor to ensure the mitigation measures are fully implemented during the execution phase, ensuring compliance with both local regulations and international standards.

    - Enforcement of Safety Protocols

To enforce safety protocols, particularly in light of the World Bank’s Occupational Health and Safety (OHS) standards, the following actions were taken:

- Contractor Preparedness: Before work began, the contractor developed the Environmental, Health, and Safety Management Plan (EHSMP) and the Contractor Environmental and Social Management Plan (C-ESMP). These documents outlined all potential risks, environmental and social safeguards, as well as OHS mitigation measures.

- Ongoing Monitoring and Corrective Actions: As part of our monitoring process, we regularly reviewed these plans to ensure the contractor adhered to the prescribed mitigation measures. In instances of non-compliance, corrective actions were initiated, including issuing warning letters to address areas of concern such as the improper handling of PPE or failure to implement safety measures on-site.

    - Review of Impact Reports

The PIU and I actively review the environmental and social impact reports submitted by KEI and its subcontractors. The contractor submits monthly environmental and social progress reports, which we thoroughly review during bi-weekly meetings. During these reviews, we discuss any non-compliance issues or delays in implementing mitigation measures.

- Red Flags Prior to the Accident: Before the accident, several remarks and non-conformities were noted in the contractor’s reports. These included issues related to the inadequate use of PPE, failure to adhere to specific safety protocols, and improper handling of environmental risks. Warning letters were issued to KEI to address these gaps and push for corrective action.

    - Corrective Measures Post-Accident

Following the accident, the PIU has outlined several corrective measures to strengthen adherence to environmental and social safeguards:

- Dedicated OHS Specialists: One of the first measures is to hire two Occupational Health and Safety Specialists who will be stationed on-site permanently. These specialists will ensure that safety protocols are closely followed and will provide real-time oversight.

- Updated Plans: The contractor has been asked to update their C-ESMP (Contractor Environmental and Social Management Plan) and strengthen their Grievance Mechanism to better address worker concerns.

- Medical Checkups and Worker Contracts: The PIU has also requested that the contractor provide medical checkups for all workers, ensure that all workers have signed contracts, and ensure that workers are enrolled in social security programs.

- Additional Training: We have mandated additional OHS training for workers to better prepare them for potential risks and ensure that safety practices are well-understood and consistently followed.

    - Documents Submitted

The following documents outline instances where KEI or its subcontractors were advised to comply with safety requirements, particularly those outlined in the contract:

- Non-Conformities List by KEI – A detailed list of non-conformities observed in KEI’s implementation of environmental and social safeguard provisions.

- Letter Dated 5th September 2023: A letter to Mr. Pawan Jain, Senior Vice President of KEI Industries, highlighting non-compliance with environmental and social safeguard provisions.

- Warning Letter Dated 19th March 2024: A letter from the PIU to KEI regarding non-compliance, specifically addressing issues such as the unsafe excavation near schools and the failure to protect children from hazards.

Progress Reports:

- April to June 2024: A report detailing the ongoing environmental and social safeguards.

- October to December 2023: A progress report on E&S compliance during this period.

- January to March 2024: Another progress report on the state of E&S safeguards from the beginning of the year.

These documents reflect the ongoing efforts to enforce environmental and social compliance, and highlight areas where improvements were needed, which they continued to address as the project progress.

  - Statement by Free Mariama Sanyang, Procurement Specialist PIU NAWEC

    - Procurement and Subcontracting Process

In this project, the procurement process for subcontractors follows these key steps:

- Subcontractor Profile Submission: The contractor, KEI, is required to submit the profiles of potential subcontractors, such as Dabanani and ERTEC, for NAWEC’s review and approval. This step ensures that subcontractors meet the required qualifications and comply with the project’s standards.

- Review Process: The Procurement and Implementation Unit (PIU), along with the Owner's Engineer, is responsible for reviewing the subcontractor profiles. We assess the profiles based on the bidding documents, ensuring that the subcontractors have the necessary expertise and capacity to fulfill the contract requirements.

- Approval: If the subcontractor profiles meet the necessary standards, NAWEC grants approval for them to proceed. In this case, both ERTEC and Dabanani were approved as subcontractors.

    - Health, Safety, and Accident Reporting Clauses

Yes, specific contractual clauses are included in the Contractor Environmental and Social Management Plan (CESMP) that require subcontractors to adhere to health, safety, and accident reporting standards. These clauses outline the safety protocols that must be followed, ensuring compliance with relevant regulations, including those set by the World Bank.

    - Role of Procurement in Safety Compliance

Our role in procurement is mostly focused on the initial stages, ensuring that the correct subcontractors are vetted and approved based on their compliance with the project’s requirements. However, once the procurement process is complete, the PIU and the Owner's Engineer take over the responsibility for ensuring ongoing compliance with safety standards. Our involvement is limited to ensuring that the subcontractors’ profiles align with the safety and regulatory expectations set out during the procurement stage.

    - Monitoring Procurement Compliance

Ongoing monitoring of procurement compliance is primarily managed by the Owner's Engineer. They are tasked with overseeing the contractor's adherence to the terms and conditions of the contract, including the subcontractor’s safety and environmental obligations.

In the wake of the recent accident, several changes are being considered to improve oversight:

- Supervision by the Safeguard Team: We have suggested that the safeguard team take a more active role in supervising subcontractor activities, particularly concerning health, safety, and environmental compliance.

- Improved Procedures for Bringing Subcontractors on Board: We noted that the contractor referred to BBE as their subcontractor, and it was critical to ensure that proper procedures are followed to onboard subcontractors. This includes better vetting and oversight of subcontractors’ compliance with contractual obligations.

- Addressing Weaknesses in Supervision: One of the major challenges faced during this project is inadequate supervision by the Owner's Engineer. As a result, KEI has been able to operate with minimal oversight, leading to non-compliance issues. This lack of supervision is attributed to weak oversight capacity and insufficient budget allocation.

- PIU’s Role in Monitoring: Moving forward, we believe that the Managing Director should be involved at certain stage of Contract monitoring process. This means ensuring that all documentation and certification/ recommendation processes are transparent and that the Managing Director (MD) is fully aware of the decisions.

- Historical Concerns with KEI: Historically, we did not want to work with KEI due to concerns about their past performance. However, due to contractual commitments, they were involved. Despite this, their survey delays and other issues have led to frustrations with the project’s progress.

To address these issues, we recognize the need for better capacity-building and stronger budget allocations for supervision, so that both KEI and its subcontractors adhere to all safety and compliance requirements.

  - Statement by Paul Mendy Junior Engineer, NAWEC

I am appointed by the Project Implementation Unit (PIU) to represent the unit on-site, liaising directly with the Senior Power Engineer, Arnaud. My primary responsibility is to monitor activities and ensure that, if we observe any red flags regarding environmental and social (ES) safety, we immediately inform the safeguards team to address these issues.

I was not directly overseeing BB Electrical’s team on the day of the accident, but I often go around to monitor their activities and provide feedback if needed.

On October 9, 2024, KEI shared a general work plan that outlined activities on specific feeders but did not detail village-level tasks. They indicated work on MV pole erection in areas such as Albreda, Medina Serign Mass, Kuntaya, and Jurungku Menneh but did not mention Kerr Gallo.

Since I reside in Albreda, I began my day by checking activities there and at Medina Serign Mass but found no workers on-site. I called Jean Baptiste to inform him of the absence, and he advised me to contact the site engineer, Praveen Sharma. When I did, Praveen assured me that the team was on the way. I waited at Medina Serign Mass but saw no one.

I then proceeded to Kuntaya and Jurungku, expecting to find them there, but they were also absent. I informed Innocent, the Owner’s Engineer representative, and continued to Bangally switching station and later to Mbanka. Afterward, I went to Amdalai for a double circuit inspection in preparation for a meeting with the safeguards team scheduled for October 10, 2024.

I returned home to Albreda in the afternoon, and shortly after, I received a call from Ousainou Joof informing me of an accident at Kerr Gallo, with reports of seven fatalities. I was unaware of any activities at Kerr Gallo that day. I immediately drove to the site. On my way, I received additional calls from Haddy Njie (Project Coordinator) and Pateh Sowe asking about the accident.

Upon arrival, I found the corpses being loaded into a truck for evacuation to the hospital for confirmation of death. After confirmation, the deceased were later transported to RVTH.

    - Early September

In early September, I encountered a BKE team excavating at Sammi. I advised them to relocate the pole near a fence to avoid obstruction by vehicles and to ensure a safe distance from the MV line during pole erection. After the accident, I discovered that they had not followed my advice.

I did not give the team instructions that it was safe to erect an LV pole near the live MV line. On the contrary, I specifically advised them to move the pole to a safer location. No concerns regarding the proximity of the LV pole to the MV line were raised with me at any point.

I did not communicate specific instructions on the day of the accident because I assumed they were experienced enough to handle such tasks safely. I was alone at the time, accompanied only by the driver who remained in the vehicle.

In hindsight, if they had followed my earlier advice to relocate the pole, this tragedy could have been avoided. It is evident to me that some of the team members lacked the necessary experience to perform the task safely.

To enhance safety and prevent similar accidents, the following improvements are recommended:

- Contractors and their teams must ensure clear and timely communication about work plans and activities.

- These should be conducted before the implementation of work.

- Contractors should prepare comprehensive work plans and share them with the Owner’s Engineer and the client well in advance.

- Contractors like BK Engineering must provide frequent health and safety training, at least weekly, to enhance awareness and compliance.

- Contractors must employ skilled workers to reduce risks and improve the quality of work.

The Junior engineer said he felt deeply saddened and horrified by the accident and that it is a painful reminder of the importance of strict adherence to safety protocols.

  - Statement by Innocent Niyonshuti, Site Engineer for Solener Technologies

    - Role and Oversight Responsibilities

As the Site Engineer for Solener Technologies, the Owner’s Engineer for the Rural Electrification Project, my role involves providing technical supervision, monitoring, and advisory services on behalf of NAWEC. Our duties include reviewing and analyzing documents from contractors, such as invoices, designs, and correspondence, before providing technical recommendations to NAWEC. Additionally, we oversee project implementation, monitor progress, and ensure compliance with safety standards. Periodically, we report safety concerns and other observations to NAWEC.

We were responsible for supervising construction activities, including Joint Monitoring and Certification (JMC) processes, in designated villages. On October 9, 2024, however, our supervision was focused on villages like Kinteh Kunda, Memmeh, Pakau Sanneh, Mbankam, and Amdalai, and we were not present at Kerr Gallo.

    - Safety Protocols and Challenges

- Safety Guidelines: Safety oversight is a critical aspect of our responsibilities. However, no formal Environmental and Social Development (ESD) plan or safety protocols were in place at the time of the accident. The Environmental Specialist (ES) was unable to effectively communicate in English, limiting the implementation of adequate safety measures.

- Risk Assessments: During the JMC conducted on October 8, 2024, at Kerr Gallo, it was observed that Low Voltage (LV) pole erection was incomplete. Recommendations were made, and a snag list was submitted to address these concerns. The identified risks included improperly dug holes and poles positioned dangerously close to live Medium Voltage (MV) lines. One recommendation was to request an outage for safer execution.

- Hazard Analysis and Permits: The JMC on October 8 included representatives from Solener Technologies (myself), KEI (Praveen Sharma and Sham Singh Gahlot), and subcontractors such as BB Electrical (Bakary Njie) and BKE (Ousman Drammeh). While reviewing the site at Kerr Gallo, we raised concerns about the unsafe positioning of poles and identified issues in the staking table and maps. Despite our recommendations, these hazards were not fully addressed before work continued.

    - Accident-Specific Factors

- Communication and Reporting: Regular progress reports are required from contractors like KEI. However, no progress reports regarding Kerr Gallo were received for over a week before October 9, 2024. This lapse in communication led us to believe the work in Kerr Gallo was completed.

- Execution Without Approval: The accident on October 9 occurred when workers attempted to complete pole erection without informing us or obtaining clearance based on the unresolved snag list. This violated established procedures, which required contractors to address all concerns raised during the JMC before continuing work.

- Role of Junior Engineer: It was reported that a Junior Engineer advised BB Electrical’s team that it was safe to erect poles near a live MV line. This advice, if given, was not in line with the safety recommendations made during the JMC. I was not aware of this advice at the time.

    - Delays and Contributing Factors

The project faced several delays due to inadequate resources and poor planning by the contractor. Challenges included:

- Insufficient onsite supervision and materials.

- The use of manual labor instead of cranes, increasing risks and slowing progress.

- Poor planning, leading to last-minute rushes to complete tasks before JMC reports were finalized.

These delays pressured workers to proceed unsafely and contributed to the conditions leading to the accident.

    - Recommendations for Future Projects

- Develop and enforce a comprehensive Environmental and Social Development Plan, including formal safety protocols.

- Ensure regular and effective communication between contractors, subcontractors, and the Owner’s Engineer.

- Require contractors to address all recommendations in snag lists before proceeding with work.

- Increase supervision onsite, especially for high-risk tasks such as working near live MV lines.

- Use mechanical equipment, such as cranes, to reduce reliance on manual labor and minimize safety risks.

This statement serves as a reflection on the events leading to the accident and the urgent need for improved planning, communication, and safety measures in project execution.

  - Statement by KEI Industries Ltd (The Contractor)

The project was awarded to KEI Industries Ltd. through an international competitive bidding process conducted in accordance with World Bank procurement guidelines. It was part of a regional initiative segmented into three lots: Lot 1 (The Gambia), Lot 2 (Guinea Bissau), and Lot 3 (Mali). KEI was awarded the contract for Lot 1 based on its technical qualifications and relevant experience as outlined in the evaluation report. The Design, Supply, and Installation (DSI) contract for The Gambia, valued at USD 50.4 million, was signed in June 2021 and became effective in December 2021, with a stipulated duration of 24 months after the effective date.

    - Tendering Process and Subcontracting Approval

The subcontracting process was initially conducted in compliance with contractual requirements. KEI Industries Ltd. subcontracted two firms, DABANANI and ERTEC, whose qualifications, safety compliance, and alignment with environmental and social safeguards were assessed and vetted. These subcontractors were required to adhere to the same Health, Safety, and Environment (HSE) standards established for KEI, as outlined in the signed contract.

However, BB Electrical was later engaged by KEI without seeking the required approval from NAWEC, as mandated by the subcontracting clause in the contract. Furthermore, BB Electrical subcontracted work to BKE, raising additional compliance concerns. KEI has claimed that BB Electrical is an approved subcontractor, but when evidence to support this claim was requested, they committed to providing it but have yet to do so.Scope of Work and Oversight

The scope of work assigned to BB Electrical encompassed activities such as Low Voltage (LV) excavation and pole erection for 48 villages. KEI monitored subcontractor activities through an on-site HSE specialist, who was tasked with ensuring compliance with safety protocols, including proper Personal Protective Equipment (PPE) usage and adherence to HSE training requirements. However, it has come to light that on October 9, 2024, the team executed pole erection activities under live lines without prior notification or the mandatory request for a shutdown of the Medium Voltage (MV) line.

This activity was not part of the planned work schedule for the day and was neither communicated in writing nor approved by KEI. Instead, verbal updates were reportedly shared within the team, which is inconsistent with the contractual communication protocols.

    - Health, Safety, and Environmental Compliance

KEI provided its subcontractors with an HSE manual, including guidelines for high-risk activities such as pole erection near live lines. Safety protocols require subcontractors to request shutdowns and verify employee qualifications for such high-risk tasks. Despite this, a shutdown was not requested on October 9, 2024, due to the unplanned nature of the activity. Additionally, although KEI's safety specialist oversees approved engineers, no KEI specialist was present on-site at the time of the accident.

A WhatsApp communication channel was used to relay information regarding the activity, which is not aligned with the formal documentation requirements set forth in the contract.

    - Post-Accident Response and Accountability

Following the accident, KEI has taken the following actions:

- Support has been extended to the family of the deceased, and ongoing engagement with the family members is being maintained.

- KEI has cooperated fully with police investigations and continues to assist in determining the technical and procedural causes of the accident.

- Internal reviews have highlighted gaps in compliance with safety protocols, including the failure to monitor unauthorized subcontractors and the lack of enforcement of shutdown procedures.

- KEI acknowledges a need for stronger oversight and reinforcement of safety measures. The accident has underscored critical gaps, such as the absence of adequate earth fault relay protection, which could have mitigated the risks associated with working under live lines.

KEI remains committed to addressing these gaps and ensuring full compliance with the terms of its contract with NAWEC. Steps are being taken to enhance safety monitoring mechanisms, improve communication protocols, and establish stricter controls over subcontractor activities. Additionally, KEI is revisiting its internal processes to prevent the recurrence of such accidents and is prepared to provide all relevant documentation to NAWEC for review.Top of Form

  - Statement by BB Electrical Regarding Subcontracting and Safety Procedures

BB Electrical entered into a contract with KEI Industries on May 9, 2024, for the design, supply, and installation of electrification projects in The Gambia. Subsequently, BB Electrical signed a subcontracting agreement with BK Engineering (BKE) on July 29, 2024, assigning specific tasks related to electrification projects. This subcontracting decision followed a recommendation from KEI's project manager, Santhosh, who facilitated a conference call to introduce BK Engineering and assure their suitability. Initially, BB Electrical assigned BKE to work on LV (Low Voltage) lines only. BKE began operations in August 2024, focusing on Kerr Gallo, Essau, and Kanuma villages.

    - Subcontracting Without Prior Approval

While BB Electrical acknowledges that the primary contract with KEI prohibited subcontracting without prior approval from KEI and NAWEC, the decision to subcontract BKE was made under the assumption that KEI's recommendation constituted tacit approval. BB Electrical has provided documentation of the subcontracting agreement with BKE.

    - Health, Safety, and Environmental (HSE) Compliance

BB Electrical asserts that BKE was informed of the health and safety requirements associated with the project. However, BKE did not receive KEI's HSE manual before commencing work. Instead, BB Electrical relied on a toolbox training template provided by KEI. Names of participants and assigned responsibilities were documented. On September 29, 2024, a comprehensive training session was conducted with BKE to address safety measures and protocols.

Despite these efforts, BB Electrical admits that BKE lacked an environmental and health specialist on-site. Health and safety oversight was primarily handled by KEI’s safety officers, who were stationed at various locations during project implementation.

    - Accident at Kerr Gallo

Materials for the Kerr Gallo site were stored with the Alkalo for safekeeping. On October 8, 2024, a Joint Monitoring and Certification (JMC) inspection was scheduled to verify site readiness. However, the JMC did not yield a final report.

BB Electrical acknowledges that certain poles at Kerr Gallo had not been erected as of September 13, 2024, despite earlier reports suggesting completion. On October 9, 2024, pole erection activities commenced without BB Electrical's prior authorization. The task was initiated by a supervisor, reportedly on their own accord.

Notably, no request was made for a shutdown of the MV (Medium Voltage) line on the day of the accident. The planned activities for that day involved stringing, not pole erection.

    - Accountability and Post-Accident Measures

Since the accident, BB Electrical has:

- Cooperated with Investigations: BB Electrical is fully cooperating with the ongoing police investigation and awaits their findings to determine further actions.

- Enhanced Oversight: Stricter measures are being implemented to monitor subcontractors and ensure compliance with HSE standards.

- Support for Survivors: BB Electrical is regularly checking on the survivors of the accident and providing necessary support.

    - Worker Management and Documentation

BB Electrical confirms that it has submitted the Code of Conduct (COC) and pay slips for workers to KEI. However, the submission of medical certificates was less comprehensive, and BB Electrical is reviewing compliance with these requirements. Workers assigned to tasks are categorized into specific roles, including drivers, masons, electricians, and linemen, with contracts or employment letters provided to each.

    - Commitment to Safety and Compliance

BB Electrical acknowledges the gaps that contributed to this accident and is taking concrete steps to rectify these issues, including:

- Conducting internal reviews to address systemic failures.

- Enhancing training programs for workers and subcontractors.

- Establishing clearer communication channels between BB Electrical, KEI, and subcontractors to prevent unauthorized actions in the future.

Top of Form

Bottom of Form

  - Statement by Ousman Drammeh, Sole Proprietor of BK Engineering

    - Business Registration and Operations:

- BK Engineering, owned solely by me, was officially registered as a business in December 2023, in Jarra Soma. However, the business has been operational for 3 to 4 years before its registration.

- I provided a certificate of registration and tax payment records to confirm the business’s legitimacy.

    - Insurance and Staffing:

- BK Engineering does not have insurance coverage, either for the business or its employees.

- I employed two staff members, Karamo Touray and Ebrima Drammeh, on a permanent basis before their demise. Both had contracts, and I presented their appointment letters as evidence.

- In September 2024, I informed both employees that I would make their permanent status official and update their contracts with new appointment letters and salary increments, effective October 2024.

- Additional workers included:

  - Assan Ceesay: Worked occasionally as a driver and sometimes assisted the team, introduced by Nderry Touray.

  - Sarjo Jarju: Contracted to operate a concrete mixer and later included in a group contract with four others.

  - Samba Sarr: Began work on Monday, two days before the accident.

  - Ebrima Ceesay: Worked with BK Engineering since August 2024.

  - Salieu Jallow: Commenced work in September 2024.

  - Pap Sait Touray: Started on Tuesday, a day before the accident.

    - Contractual Arrangements with BB Electrical:

- BK Engineering has a supply and installation contract with BB Electrical. The contract requires me to provide staff details to BB Electrical, which I did. These details included the names of my staff, namely:

  - Ebrima Drammeh

  - Karamo Touray

  - Sarjo Jarju

  - Ebrima Ceesay

  - Nderry Touray

- BB Electrical drafted the contract. It does not include an insurance clause.

    - Health and Safety Compliance:

- Clause 7.0(d) of my contract with BB Electrical requires me to provide health and safety training for my staff.

  - A single training session was conducted with BB Electrical’s health and safety officer.

  - On-site verbal training was conducted by myself and Karamo Touray, showing staff how to erect poles. These sessions were informal, and no records were kept.

- Clause 7.0(e) of the contract mandates Personal Protective Equipment (PPE) provision. I supplied PPE such as helmets, gloves, and shoes, though additional equipment for new staff was pending delivery on the day of the accident.

- Clause 12.0 of the contract emphasizes safety and loss prevention. However, my work lacked essential safety measures, such as fire extinguishers, hazard signs, and warning tapes.

    - Accident and Worksite Details:

- On September 2, 2024, my team worked near an MV line at Essau. I received a call from Karamo requesting a shutdown to work safely.

  - I contacted BB Electrical Engineer Kebba Drammeh, who assured me there was no need for a shutdown and promised to address the situation.

  - Subsequently, Junior Engineer Paul Mendy showed my team how to erect poles under the MV line without a shutdown. The work was completed successfully.

- On the day of the accident (October 9, 2024):

  - The excavation and pole erection team, led by Karamo, returned to the site to work on previously dug holes.

  - I was with the stringing team at Sami. My team proceeded with the work based on prior instructions from BB Electrical personnel and the junior engineer Paul Mendy.

  - I later learned from police statements that Paul Mendy deemed erecting poles under MV lines unsafe, which contradicts his earlier assurances.

    - Safety and Emergency Facilities:

- First aid facilities were limited to a first aid box managed by Karamo, and I cannot confirm its application.

- No fire extinguishers, safety signs, or proper warning systems were present on-site.

    - Site Meetings and Work Plan:

- Worksite meetings were informal, with no written records or minutes.

- Daily work plans were occasionally sent to Juana (MD of BB Electrical) but mostly communicated verbally.

    - Introduction to BB Electrical:

- BK Engineering was introduced to BB Electrical by Mergu Santhosh Kumar of KEI, the project manager. Santhosh served as a mediator and facilitated communication between myself and Juana.

    - Payment Structure for Workers:

- Workers under group contracts were paid 500 Dalasis per pole, which they divided among themselves. Others, such as Karamo and Nderry, were paid individually.

    - Post-JMC Observations:

- After the Joint Management Committee (JMC) meeting, BB Electrical did not inform me that work could not continue until an inspection and approval were completed. As such, I proceeded with the work based on verbal assurances from BB Electrical staff.

    - Summary of Issues Identified:

- Lack of insurance coverage for the business and employees.

- Non-compliance with contractual safety obligations, including inadequate training and lack of proper safety equipment.

- Inconsistent communication and work plan documentation with BB Electrical.

- Reliance on verbal instructions and informal practices.

- Failure to conduct inspections post-JMC meeting before resuming work.

  - Questions and Findings from the Police Investigation

Mr. Botou Keita – Commissioner Serious Crime

Mr. Lamin Saidy Khan – Lead Investigator in this matter

Mr. Lamin Darboe - Investigator

    - They provided the following information:

- The investigation team arrived at the site on 10th October at 8:00 AM, but no evidence was found as the crime scene had already been cleared.

- No immediate evidence or eyewitnesses were available apart from the two survivors, whose statements have been recorded but are not currently accessible due to the ongoing investigation.

    - Eyewitness Statements

- Statements from the two survivors are documented but not available for sharing at this stage.

- No additional eyewitnesses were identified at the scene during the investigation.

    - Operational Lapses and Safety Protocols

- The investigation is ongoing, and the police are analyzing the sequence of events to determine any lapses in safety protocols by subcontractors (e.g., BB Electrical) or project management.

    - Physical Evidence and Documentation

- Photographs, sketches, and physical evidence from the accident site are with the Scientific Support Unit of the police. These materials will be shared with NAWEC after the analysis is complete.

    - Additional Witness Statements

- The police have not yet engaged with the victim’s families or local communities for further information.

    - Community Engagement

- There have been no prior safety complaints or concerns raised by local residents or community leaders regarding work at the site.

    - Pending Documentation Requests

The police have acknowledged NAWEC’s request for the following documents and committed to providing them after the investigation concludes:

- Accident Reports: Detailed reports outlining causative factors.

- Photographic Evidence: High-resolution images from the accident site, including any equipment or infrastructure involved.

- Survivor Statements: Redacted versions of recorded survivor accounts.

    - General Observations

- The Scientific Support Unit is handling most of the evidence, and this process may require additional time.

- The police have not yet made concrete recommendations for NAWEC, as their findings remain preliminary.

- No external or internal factors contributing to the accident have been conclusively identified.

This summary reflects the limited information provided by the police and highlights the need for continued engagement to retrieve critical documentation and insights for NAWEC's internal review.

## Statements of Survivors: Key Details and Contradictions

The testimonies of the two survivors, Salieu Jallow and Pap Touray, provide critical insights into the events leading to the fatal electrocution of seven workers on October 9, 2024. Their accounts highlight significant gaps in training, supervision, and safety protocols, as well as contradictions with the contractor's narrative.

### Salieu Jallow’s Testimony

- Background:

  - Salieu Jallow, a mason, joined the team on September 12, 2024, with no prior experience or training in electrical work.

  - His employment was informal—he had no contract, medical examination, or safety training.

  - He was recruited by a friend and worked on a piece-rate basis for poles erected.

- Events on the Day:

  - The team excavated, erected, and concreted poles throughout the day under the general supervision of Karamo Touray, who lacked electrical expertise.

  - At Kerr Galo, the team initially excavated two pits in the morning before moving to Sami, where they worked until the afternoon prayer.

  - After prayers, the team split into two groups: one group fetched poles and cement while the other returned to Kerr Galo to clean pits.

  - Upon regrouping, Karamo Touray suggested not erecting poles at Kerr Galo, as it was not part of the day’s assignment. However, Sarjo Jarju proposed erecting the poles regardless. Following internal discussions, the team decided to proceed.

  - During the erection of the last pole, it made contact with a live Medium Voltage (MV) line, causing electrocution. Seven workers were fatally injured.

- Safety and Supervision:

  - No supervisors were present on-site during critical operations.

  - Salieu and the team lacked personal protective equipment (PPE), with Salieu wearing only sneakers.

- Aftermath:

  - Salieu fled the scene and informed a nearby elder, who contacted the Alkalo (village leader).

  - BB Electrical visited him post-accident, and Juana covered his hospital expenses.

### Pap Touray’s Testimony

- Background:

  - Pap Touray, a driver from Kunkujang Keitaya, had no electrical training or experience.

  - His involvement was informal, with no contracts or safety training provided by the contractor.

- Events on the Day:

  - The team worked from morning until late afternoon, excavating and erecting poles without requesting a shutdown of the live MV line from NAWEC.

  - The group wore no protective gear, with Pap working in slippers.

  - Pap’s version differs slightly from Salieu’s: he claimed the team had been instructed to erect the two poles at Kerr Galo as part of the day’s plan by Ousman Drammeh, the supervisor.

  - The pole that caused the accident touched the live MV line during erection, electrocuting seven members of the group.

- Safety and Supervision:

  - Pap highlighted the absence of experienced personnel and PPE, attributing the accident to poor planning and inadequate oversight.

- Aftermath:

  - Pap sought help from a motorcyclist and informed NAWEC’s Essau substation, which facilitated a shutdown of the MV line to prevent further harm.

### Contradictions Between Survivors’ Testimonies

- Scope of Work:

  - Salieu claimed erecting the two poles at Kerr Galo was not part of the day’s plan, while Pap insisted it was included in the team’s instructions from Ousman Drammeh.

- Team Dynamics:

  - Salieu highlighted internal discussions leading to the decision to erect the poles.

  - Pap placed responsibility directly on the team leader (Karamo) and supervisor (Ousman).

### Contradictions with Contractor’s Statement

- Nature of Work:

  - The contractor claimed the team was engaged in LV cable stringing, which transitioned to unplanned work in the evening.

  - Both survivors consistently stated that the day’s work involved excavation, erection, and concreting of poles, as per their daily schedule.

- Sequence of Events:

  - The contractor suggested the accident occurred due to an unplanned shifting of poles.

  - The survivors refuted this, stating the work followed their supervisor’s instructions, though the decision to erect the last pole at Kerr Galo was debated among the team.

- Fatalities:

  - The contractor’s narrative of rescue attempts causing further deaths is not corroborated by survivor accounts, which attribute the fatalities to direct contact with the MV line during the pole’s erection.

## Statement from the Family of the Deceased: Ebrima Ceesay

On 24 October 2024, the family of Ebrima Ceesay, a victim of the tragic accident, was visited at their home in Somita. Ebrima Ceesay, born on 23rd August 1992, was the primary breadwinner for his family. He was a mason by profession but took up work with BKE during the rainy season when construction jobs were scarce. He had been employed by BKE for two months before his untimely passing.

The family members present during the visit included his mother, Mariama Darboe, and his two brothers, Dawda Ceesay and Lamin Ceesay. The deceased’s wife had recently given birth on 22 October 2024, just days after the accident. She is a housewife and now has three children to care for:

- Muhammed Lamin Ceesay, 6 years old

- Ebrima Ceesay, 3 years old

- A newborn baby, yet to be named

A photograph of the immediate family was taken during the visit.

The family shared that Ebrima was introduced to the job at BKE by Ousman Drammeh, who is related to the family and the owner of BK Engineering. Ebrima left home on 6 October 2024 to join the team, tasked primarily with concrete work as part of his responsibilities.

The family confirmed that the house they currently reside in is their own property.

This tragic loss has left the family grieving and struggling to cope with the responsibilities Ebrima previously carried.

## Statement from the Family of the Deceased: Assan Ceesay

On Friday, 25 October 2024, the family of Assan Ceesay, another victim of the accident, was visited at their home in Njama, Upper Saloum, Central River Region.

Assan Ceesay, aged 24, was the first son of his family and their primary breadwinner. He was a driver by profession and occasionally assisted with construction work. Assan had been working with BKE for only 21 days before his passing as a driver for the team

He is survived by his wife, Fatou Jobe, a housewife, and their 3-year-old child, Ampateh Ceesay. Present during the visit were his wife, his father, Fafa Ceesay, and his mother, Ancha Ceesay.

The family recounted that Assan was introduced to work with BKE through a neighbor, Adama Touray, who informed him about the opportunity. They expressed their deep grief and described Assan as a good and hardworking person who had always supported his family.

Assan’s death has left a significant void in his family, particularly given his role as their primary provider.

## Statement from the Family of the Deceased: Samba Sarr

On 25 October 2024, the family of Samba Sarr, a deceased victim from Jareng Passe Village in the Central River Region, shared their account of the circumstances surrounding his death.

Samba Sarr, a driver by profession, was the eldest child of his family and a key provider. He left home on Sunday, 6 October 2024, to work for BKE after being contacted. The family mentioned that he had worked with BKE on prior occasions, primarily on projects involving excavation, concreting, and pole erection.

Samba Sarr was married to Yama Sarr, and they have three daughters:

- Jay Sarr (born 3 August 2019)

- Burry Sarr (born 19 November 2021)

- Fanna Sarr (born 1 November 2023)

Samba was also the son of Kanni Sarr and Yaba Sarr. At the time of his passing, he was in the process of constructing a house for his family.

The family reported that Samba’s uncle was informed by someone named Pap that BKE did not provide personal protective equipment (PPE) for its workers. According to the uncle, workers were instructed to hide whenever NAWEC representatives were observed nearby.

The family emphasized the importance of public education on the necessity of PPE to prevent such tragedies in the future. They also pointed out that Samba did not have any formal contract with BKE.

Samba’s brother stated that the family first learned of his death through a call from someone named Nderry, which added to their distress.

## Statement from the Family of the Deceased: Nderry Touray

On 25 October 2025, the family of the late Nderry Touray, a 27-year-old from Jareng Ali Fatty Village, recounted the circumstances of his passing.

Family Information:

- Father: Mam Katim Touray

- Mother: Fatou Njie

- Wife: Yassin Sallah

Nderry Touray, a tailor by profession, was described by his father as a hardworking and good-natured individual. He had left school after completing Grade 8 and had been working with BKE for three weeks before the accident occurred.

Details of the Accident:

Nderry departed from home on Monday and tragically passed away on Wednesday. On the day of the accident, he was reportedly wearing slippers and a reflector but no other protective gear, highlighting a lack of personal protective equipment (PPE) provided by BKE.

The family confirmed that Nderry did not have a formal contract with BKE at the time of his employment.

Alleged External Influence:

The father mentioned that the Supreme Islamic Council intervened in the matter, offering the family money and urging them to end the matter without pursuing legal action. They also requested him to sign a document to that effect, which he declined to do.

Despite the circumstances, the father expressed his belief that the death was ultimately Allah's will.

## Statement from the Family of Karamo Touray – 25 October 2024

On 25 October 2024, we met with the family of Karamo Touray, a 35-year-old team leader who passed away while working with BKE. Karamo's mother, Isatou Darboe, his brother, Fakebba Touray, and the deceased wife, Fatou Touray, shared details about his life and work.

Karamo had completed Grade 12 and had been working with BKE for approximately 3-4 years. He was involved in various construction tasks, including excavation, pole erection, and concreting. Karamo was also skilled in wiring, though he had no formal training or certification. In addition to his work with BKE, he had experience as a carpenter. The owner of BKE, Ousman, is a family member who had previously worked with Karamo at Jah Oil before bringing him on for this project.

Karamo had two young children: Fatoumatta Touray (5 years old) and Mohammed Touray (1 year old). His wife, Fatou, is a housewife but also learned tailoring.

According to Karamo’s brother, Omar Ceesay, the family was unsure if Karamo had a formal contract with Ousman for this particular project, though they had worked together for two months. While Karamo had a safety boot, the rest of the workers did not have any safety gear.

The accident occurred after Karamo called his brother to inform him that they were about to start work at Essau. Ousman had told them that they could work without shutting down the line, and a person on site showed them how to erect a pole under the MV Line.

Omar Ceesay, the deceased's brother, said that he was informed about the accident when his wife called him to relay the news. He also explained that the work they did with BKE involved excavation, erection, and concreting, but not stringing.

## Statement from the Family of the Deceased, Ebrima DrammehEbrima Drammeh – 28th October 2024, Brikama Darsilamin

Ebrima DrammehEbrima Drammeh, 34 years old, was married to Isatou Drammeh. They had three children: Mariama Drammeh, 4 years; Mohammed Drammeh, 2 years; and Aisha Drammeh, 6 months. We interviewed his two brothers, Ba Foday Drammeh and Bully Drammeh.

Ebrima completed up to grade 8 in school, after which he focused on farming and manual labor. His father is Momodou Drammeh, and his mother is Ma Dembo Drammeh.

Before his death, Ebrima worked with Jah Oil in cement production and had previously worked with Ousman Drammeh in the GEAP Project. He had no qualifications or experience in electrical work but had known Ousman from earlier collaborations.

For this particular project, Ebrima had worked for 2 to 3 months. He left home on Tuesday and passed away on Wednesday. The family is unsure whether he had a contract with BKE.

Ebrima had often complained about payment issues and the lack of personal protective equipment (PPE). His work primarily involved civil tasks such as excavation, positioning, and concreting. He was unaware of any training related to the work he was doing and had no formal experience in electrical work.

The family also mentioned that the Imam of Gunjur and Alhagie Conteh, the owner of Dabanni, visited their home, bringing a document for their signature, which indicated that they would not pursue any legal action regarding the accident. However, the family refused to accept the money or sign the document.

## Statement from the Family of the Deceased, Sarjo Jarju – 29th October 2024, Lamin Village

Sarjo Jarju, the deceased, was married to Bintou Bojang, and they had three children: Modou Lamin Jarju (5 years), Ida Jarju (4 years), and Kaddy Jarju (1 year 3 months). His mother is Fatou Kolley.

Sarjo did not attend school and worked as a mason. He spent two months working with BKE. According to his wife, Bintou, she was not aware of the details of her husband's work, as they did not discuss it. She confirmed that Sarjo had never worked in the electrical sector.

Omar Jarju, a distant relative, shared that Sarjo had worked with concrete mixing machines and that he had trained Sarjo. Sarjo had been hired as  concrete mixing machine operator  by BKE. Omar further explained that Ousman, the owner of BKE, had hired  a  concrete mixing machine and was looking for an operator and this howOmar introduced Sarjo to Ousman, and they agreed to terms which Omar was not privy to.

On the day of the accident, Omar was informed that Sarjo had initially gone home due to an issue with the  mixing machine. However, Sarjo later decided to return to work with the staff to assist with erecting poles. Omar mentioned that Sarjo was wearing only a reflector at the time of the accident. He also noted that Sarjo was the firstborn of his mother.

The immediate families of the deceased express profound grief and concern over the lack of safety measures and formal employment contracts. They emphasize the absence of protective gear, inadequate training, and the exploitative nature of subcontracting practices that led to their loved ones' untimely deaths.

## Update on Stakeholder Investigations: MOPE, PURA, Labor Department, and NEA

    - MOPE and PURA

The Ministry of Petroleum and Energy (MOPE) had planned to establish a committee, including representatives from the Public Utilities Regulatory Authority (PURA), to investigate the accident.

However, they have been instructed to delay their investigation until the police investigation is completed, ensuring no overlap or conflict between findings.

    - Labor Department

The Labor Department is tasked with investigating workplace safety and ensuring compliance with labor rights, particularly in cases involving fatalities.

Their investigation is ongoing, and as of now, they have not provided any substantive findings or comments.

    - National Environmental Agency (NEA)

While not directly confirmed to be involved in this case, the National Environmental Agency typically oversees workplace health and safety regulations in certain sectors.

NAWEC may need to prepare for any potential inquiries from NEA if environmental or workplace safety concerns are identified during other investigations.

Implications for NAWEC

- Coordination with MOPE and PURA: Be prepared to share findings and documentation with the MOPE/PURA committee when their investigation commences.

- Labor Department Engagement: Maintain communication with the Labor Department to ensure that any workplace safety lapses or recommendations are promptly addressed.

- Proactive Measures: NAWEC should consider conducting an internal review of safety protocols and compliance to anticipate findings and align with potential regulatory recommendations.

By staying proactive and engaged with all stakeholders, NAWEC can contribute to ensuring transparency and mitigating future risks.Top of Form

Bottom of Form

# ACCIDENT ANALYSIS

## Immediate/Direct Cause of the Accident

The immediate cause of the accident was the accidental contact between a 9m/600daN   LV pole being erected by the BKE team  under a live Medium Voltage (MV) line. This contact resulted in electric shock and subsequent electrocution of seven workers and injuring 2 others .

6.2 Root Cause of the Accident

The absence of a formal request for shut-down due to unplanned  site work (erection)

There was no established formal procedure for authorizing and supervising unplanned work activities. The team engaged in pole erection without following the necessary protocols to deactivate live circuits, leading to the fatal accident.

    - General observations / best practices

    - In-house Competent Safety Personnel for the Contractor

KEI Industries Ltd. lacked dedicated and competent in-house safety personnel to oversee subcontractors' adherence to safety protocols. This deficiency could result to  inadequate supervision and failure to enforce safety measures effectively.

    - Safety Management System to Guide Operations

The presence  of a comprehensive safety management system  would mean that standardized procedures or guidelines are in place to manage and mitigate risks associated with high-voltage work. The absence of this, may  lead to inconsistent safety practices and increased vulnerability to accidents.

    - Competent Technical Personnel for the Contractor at the Site

The presence of qualified technical personnel on-site to oversee critical tasks, such as pole erection near live MV lines is key. The lack of these expertise  can contribute to the improper handling of electrical infrastructure, resulting in the accident.

    - Health & Safety Induction and Training

Formal health and safety training, particularly regarding working near live electrical lines is essential to safeguard risk and causalities . Insufficient induction and training   that fails  to equip teams  with the necessary knowledge and skills to identify and manage electrical hazards effectively can results to accidents.

# CONCLUSION/  CORRECTIVE ACTION PLAN/RECOMMENDATION

The fatal accident on October 9, 2024, at Kerr Galo village highlights significant lapses in ,  project work procedure and communication, within the ECOWAS Regional Electricity Access  project team ( OE, Contractor and Client)  resulting in the deaths of seven workers and left two others injured, has uncovered critical lesson learned  as follows:

Table 3 provides the proposed Safeguards Corrective Action Plan (SCAP) that will not only address the  accident, but also prevents its re-occurrence during subsequent implementation of the contract.

Table 3: Safeguards Corrective Action Plan

| Action Measure | Responsible Party | Duration | Completion Date | Status Update |
| --- | --- | --- | --- | --- |
| Development of Formal Working Procedures |  |  |  |  |
| Establish and enforce formal protocols for authorizing and supervising all work activities, including unplanned tasks. | KEI Industries Ltd. | Short-term | [Insert Date] | On Track |
| Implement mandatory shutdown procedures for all live circuits before commencing work. | KEI Industries Ltd. | Short-term | [Insert Date] | On Track |
| Appointment of In-house Competent Safety Personnel |  |  |  |  |
| Hire qualified safety officers to oversee subcontractors' compliance with safety protocols. | KEI Industries Ltd. | Short-term | [Insert Date] | On Track |
| Conduct regular safety audits and inspections to ensure adherence to established procedures. | KEI Industries Ltd. | Ongoing |  | [Insert Status] |
| Implementation of a Comprehensive Safety Management System |  |  |  |  |
| Develop and integrate a safety management system that outlines standardized safety procedures, risk assessments, and mitigation strategies. | KEI Industries Ltd. | Short-term | [Insert Date] | [Insert Status] |
| Ensure continuous monitoring and updating of the system to address emerging risks. | KEI Industries Ltd. | Ongoing | [Insert Date] | [Insert Status] |
| Deployment of Competent Technical Personnel on Site |  |  |  |  |
| Assign qualified technical staff to supervise high-risk tasks, such as working near live electrical lines. | KEI Industries Ltd. | Ongoing | [Insert Date] | [Insert Status] |
| Provide ongoing training to technical personnel to enhance their supervisory capabilities. | KEI Industries Ltd. | Ongoing | [Insert Date] | [Insert Status] |
| Enhancement of Health & Safety Induction and Training Programs |  |  |  |  |
| Implement comprehensive induction programs for all workers, emphasizing electrical safety and hazard recognition. | KEI Industries Ltd. | Ongoing | [Insert Date] | [Insert Status] |
| Conduct regular training sessions and refreshers to maintain high safety standards. | KEI Industries Ltd. | Ongoing | [Insert Date] | [Insert Status] |
| Ensure that new workforce joining the project are trained on safety procedures before deployment. | KEI Industries Ltd. | Ongoing | [Insert Date] | [Insert Status] |
| Strengthening Communication Protocols |  |  |  |  |
| Improve communication channels between the PIU, contractor, subcontractors, and safety personnel. | KEI Industries Ltd., PIU | Ongoing | [Insert Date] | [Insert Status] |
| Utilize formal communication methods, such as written reports and official notifications. | KEI Industries Ltd., PIU | Ongoing | [Insert Date] | [Insert Status] |
| Notify NAWEC and request guidance when working with live cables and near power lines. | KEI Industries Ltd. | Ongoing | [Insert Date] | [Insert Status] |
| Strict Enforcement of Subcontracting Approval Processes |  |  |  |  |
| Ensure that all subcontractors are approved by NAWEC and comply with contractual safety requirements. | KEI Industries Ltd. | Ongoing | [Insert Date] | [Insert Status] |
| Prohibit unauthorized subcontracting and impose penalties for non-compliance. | KEI Industries Ltd. | Ongoing | [Insert Date] | [Insert Status] |
| Provision of Adequate Personal Protective Equipment (PPE) |  |  |  |  |
| Ensure that all workers are equipped with necessary PPE, including helmets, gloves, reflective vests, and safety boots. | KEI Industries Ltd. | Ongoing | [Insert Date] | [Insert Status] |
| Regularly inspect and maintain PPE to guarantee its effectiveness. | KEI Industries Ltd. | Ongoing | [Insert Date] | [Insert Status] |
| Ensure availability of PPE at all times, on all sites, including harnesses, safety boots, rubberized gloves that fit properly. | KEI Industries Ltd. | Ongoing | [Insert Date] | [Insert Status] |
| Enforce the appropriate usage of PPE when carrying out works at each site. | KEI Industries Ltd. | Ongoing | [Insert Date] | [Insert Status] |
| Ensure all supervisors and technicians are trained on appropriate usage of PPE. | KEI Industries Ltd. | Ongoing | [Insert Date] | [Insert Status] |
| Regular Third-party Audits and Independent Reviews |  |  |  |  |
| Conduct periodic third-party audits to evaluate compliance with safety standards and recommend improvements. | KEI Industries Ltd. | Ongoing | [Insert Date] | [Insert Status] |
| Engage independent reviewers to provide unbiased assessments of safety practices. | KEI Industries Ltd. | Ongoing | [Insert Date] | [Insert Status] |
| Enhanced Grievance Mechanisms and Community Engagement |  |  |  |  |
| Strengthen grievance mechanisms to allow workers and community members to report safety concerns anonymously. | KEI Industries Ltd. | Ongoing | [Insert Date] | [Insert Status] |
| Foster transparent and accountable interactions with local communities to build trust and address potential safety issues proactively. | KEI Industries Ltd. | Ongoing | [Insert Date] | [Insert Status] |
| Backfilling and Site Maintenance |  |  |  |  |
| Backfill and rehabilitate the open excavated hole at the site of the accident to restore the area to its original state. | KEI Industries Ltd. | Short-term | [Insert Date] | [Insert Status] |
| Take care of the site after completing installation works to ensure that ditches, leftover cables, or any construction materials are not left unattended. | KEI Industries Ltd. | Ongoing | [Insert Date] | [Insert Status] |
| Workforce and Supervision Management |  |  |  |  |
| Provide names and contact details of all personnel assigned to work under the contract, along with details about their responsibilities and accountabilities. | KEI Industries Ltd. | Short-term | [Insert Date] | [Insert Status] |
| Submit the list of all site supervisors with their qualifications and safety training details to PIU for vetting. | KEI Industries Ltd. | Short-term | [Insert Date] | [Insert Status] |
| Avoid the use of casual labor for expert-demanding instead, use trained technicians. | KEI Industries Ltd. | Ongoing | [Insert Date] | [Insert Status] |
| Whenever casual labor is involved, ensure they are well-trained for their assigned roles and closely supervised. | KEI Industries Ltd. | Ongoing | [Insert Date] | [Insert Status] |
| Development of a Safety Management Plan |  |  |  |  |
| Develop and implement a safety management plan that includes the Occupational Health and Safety Manual, safety work permits, Job Hazard Analysis (JHA) forms, Risk Assessment (RA) forms, Toolbox Talk topics, and registers. | KEI Industries Ltd. | Short-term | [Insert Date] | [Insert Status] |
| Code of Conduct and Worker Commitment |  |  |  |  |
| Review and ensure that all workers are made aware of the NAWEC’s code of conduct, including compliance with safety regulations and procedures. | KEI Industries Ltd. | Ongoing | [Insert Date] | [Insert Status] |
| Training in OHS Requirements and Implementation |  |  |  |  |
| Prepare training materials relevant to the project works, including height work, hot works, and working on live electrical equipment. | Contractor | Short-term | [Insert Date] | [Insert Status] |
| Schedule and conduct safety procedure training targeting supervisors, technicians, and other personnel assigned duties under the project. | Contractor | Short-term | [Insert Date] | [Insert Status] |
| Prepare and submit training reports to the PIU after training sessions. | Contractor | Short-term | [Insert Date] | [Insert Status] |
| First Aid Training |  |  |  |  |
| Engage Red Cross to provide first aid training, ensuring the presence of trained first aiders in every team. | Contractor | Short-term | [Insert Date] | [Insert Status] |

- COMPREHENSIVE LIST OF SUBMITTED DOCUMENTS FOR THE FATAL ACCIDENT INVESTIGATION

  - Documents Provided by NAWEC

    - Contractual Agreements

      - The contract between NAWEC and KEI Industries.

      - The list of approved subcontractors for the project.

      - The contract between NNE Electrical and KEI.

      - The contract between BB Electrical and BKE.

  - Investigative Evidence

    - A photograph of a notebook owned by Ousman Drammeh, the owner of BKE.

    - A letter from the lead investigator requesting an audience with the police.

  - Documents Submitted by Mankara and Baboucarr Corr

    - Correspondence on Non-Compliance

      - Letter dated 5 September 2023 addressed to Mr. Pawan Jain, Senior Vice President, KEI Industries, regarding non-compliance with environmental and social safeguard provisions.

      - Letter dated 19 March 2024 to Mr. Pawan Jain raising concerns about unprotected holes dug near schools and communities, accompanied by pictures of children playing in the holes.

  - Responses from KEI

Letter dated 20 March 2024, in which KEI responded to the concerns raised on 19 March 2024, stating that the subcontractor DECL would take immediate corrective actions.

  - Email Correspondence

    - Email dated 19 September 2024 from Baboucarr Corr to Mr. Pawan Jain requesting:

    - A list of all subcontractors working with KEI.

    - An organogram showing how KEI coordinates its HSE reporting with subcontractors.

    - The name and contact of the HSE focal person for each subcontractor.

    - Email dated 30 September 2024 from Baboucarr Corr to KEI highlighting NAWEC's dissatisfaction with the organogram and requesting clarification on how HSE coordination is handled with subcontractors.

  - Organizational Submissions

An organogram from KEI detailing its operational and HSE coordination structure.

  - Documents Submitted by the Owner’s Engineer

    - Inspection Reports and Communications

      - Email dated 6 October 2024 from Jean Baptiste Nsengiyumva to Mergu Santhosh Kumar and Innocent Niyonshuti regarding the preparation of KEI’s team for verification of JMC 25 under SF1 and 26 under SF3.

      - Mapping documents showing areas for LV pole erection, including Kerr Gallo.

      - Inspection and verification report dated 8 October 2024 on LV pole erection works in Kerr Gallo, Pakau Saloum, and Bakindick villages.

  - Documents Submitted by Tapha Mane, Environmental Consultant

    - Non-Conformities and Compliance Monitoring: List of non-conformities provided to KEI by NAWEC PIU’s Safeguard Team.

    - Environmental and Social Safeguard Progress Reports

      - Progress Report: April to June 2024.

      - Progress Report: January to March 2024.

      - Progress Report: October to December 2023.

    - Letters Highlighting Non-Compliance

      - Letter dated 5 September 2023 from NAWEC to Mr. Pawan Jain on KEI’s non-compliance with C-ESMP and project safeguard provisions.

      - Letter dated 19 March 2024 from NAWEC to Mr. Pawan Jain on repeated non-compliance with environmental and social safeguards.